## Slide 1: Testing Phase
  Requirements Analysis
  Planning
  Design
  Execution

## Slide 2: Requirements Analysis
Review FSD/Story with Development and Product Management
Create FSD/Story Analysis Document
  High Level Test Scenarios
  Ensure that distributed teams understand the requirements
  Review with Product Management and Development

## Slide 3: Planning Phase
Test Plan
  Resource Allocation
  Hardware Requirements
  Types of Testing
  Timing of different phases of execution
Performance Testing Plan
  Gather performance and load requirements from Development and PM
  Ensure hardware/environment availability
Test Automation Plan
  Determine % of test cases that would be automated
  Update existing test case suite
Data Migration Testing Plan
  Gather requirements of customer impact for data structure changes

## Slide 4: Design
Types of Test Cases
  Functional
    Cover functional areas
    Map to requirements and use cases
    Traceability
  Performance
  Automation
  Regression
    Add new regression test cases to existing test suite
    Update existing test case suite to reflect changes in functionality
  Internationalization
  Data Migration
  Security
    Explicitly called out – highlight importance
  Smoke Test Suite
    Set of test cases run on every build before QA starts testing

## Slide 5: Execution
SIT
  Test Data Preparation
  Test Case Execution
  Daily Report
  Bug Verification
  SIT Signoff
UAT
  Bug Verification
  UAT Support
Regression
  Test all functionalities
  Bug Verification
  RT Signoff
Pilot